MAKEREADY BY G54 — PRICE QUOTATION

Comparable Market Quotation

Fair-market benchmark — full ERP, CRM & Commerce platform build

| Client | Great Mountain West (g54.com) |
| --- | --- |
| Prepared By | Christopher Wall |
| Provider Email | ck.wall@icloud.com |
| Product | MakeReady — Print MIS / ERP Platform |
| Date | July 25, 2026 |
| Status | Draft for client review |

| Estimated Market Price (full scope) | $593,000 |
| --- | --- |

1.  Purpose of This Quotation

This document is a fair-market benchmark: it estimates what a comparable Utah-based custom software consultancy would charge to design and build the MakeReady platform — a full SAP Business One / Sage 100 replacement with CRM, Sales, Operations, Finance, Digital Asset Management, and reporting — at the current, known scope. It is provided so Great Mountain West can compare the value of the direct engagement (see the companion phased proposal) against prevailing agency market rates.

2.  Pricing Basis

Blended professional-services rate of $150–$200 per hour, typical of established Utah custom-software and enterprise-application consultancies.

Estimated 3,400–3,900 professional-services hours across discovery, design, engineering, quality assurance, project management, and DevOps.

Full SAP Business One feature-parity depth, independently estimated at $335,000–$495,000 in raw build effort, plus standard agency overhead, project management, and margin.

PCI DSS and SOC 2 Type 2 control implementation and evidence, single-tenant architecture.

3.  Estimated Market Price by Work Area

| Work Area | Market Fee |
| --- | --- |
| Discovery, Architecture & Design | $15,000 |
| Platform Foundation + Customer & Sales | $205,000 |
| Web Store / eCommerce (B2B) | $66,000 |
| Operations (jobs, production, inventory, QM/PM) | $66,000 |
| Finance & Accounting (+ legacy data migration) | $105,000 |
| Content Library (Digital Asset Management) | $58,000 |
| Field Sales RBAC & Mobile | $32,000 |
| Workflows, Reporting & Intelligence | $46,000 |
| Total estimated market price | $593,000 |

Representative range for the full scope at market: $520,000–$685,000, depending on the consultancy's seniority mix, team size, and compliance depth. The single figure above sits at the mid-point of that range.

4.  What This Comparison Shows

The direct engagement with Christopher Wall delivers the same scope well below prevailing agency market rates, because it removes the layered overhead, sales margin, and staffing premium that a consultancy of this size carries. See the companion phased proposal for the actual funded price and phase-by-phase terms.

5.  Notes

This is a market-comparison estimate for planning purposes, not an offer from a third party.

Figures reflect current known scope; discovery may refine them up or down.

Third-party costs (hosting, LLM API usage, payment processing, domain/SSL) are excluded and billed at cost in any engagement.

| Great Mountain West Signature: ___________________________ Printed Name: ___________________________ Date: ___________________________ | Christopher Wall Christopher Wall Principal Developer Signature: ___________________________ Printed Name: ___________________________ Date: ___________________________ |
| --- | --- |

This quotation is confidential and intended solely for the use of Great Mountain West and Christopher Wall. Unauthorized distribution is prohibited.