Table of Contents

# MakeReady by G54 — Delivered Scope Checklist

Project management scope document of features built and deployed to production (makeready.g54.com). Status legend:

- ☒ Delivered & live

- [~] Delivered, dependent on an external step (noted)

- ☐ Not yet built (backlog)

Last updated: 2026-07-24.

## Phase 0 — Platform Foundation

### 0.1 Authentication

- Email + password sign-in (bcrypt hashing)

- JWT session in HTTP-only cookie (server-side session table)

- Single active session per user (new login ends other sessions)

- “Remember me” (30-day session; ~1-hour idle otherwise, configurable)

- Account lockout after 5 failed attempts (15-minute auto-clear)

- Admin notification on account lockout

- Self-service “Forgot password” (1-hour token link)

- Forced password reset (first login / admin-required)

- Password policy (min 10 chars, upper + lower + number)

- Edge proxy auth gate + Node-layer deep guards (session/active/RBAC)

### 0.2 Multi-Factor Authentication

- TOTP authenticator app enrollment (QR + manual key)

- WebAuthn / FIDO2 passkeys & security keys (add/remove, per device)

- Recovery codes (generate/regenerate, single-use, downloadable)

- MFA challenge step at login (passkey / code / recovery code)

- Org-wide “Require MFA” policy with enforced enrollment redirect

### 0.3 Role-Based Access Control

- 6 roles: Admin, Sales Manager, Sales Rep, Finance/Accounting, Production, Art

- Module × access-level permission matrix (none / view / edit / full)

- Additive roles (highest access wins)

- Record-level scoping (Sales Rep limited to own accounts)

- Finance-sensitive field visibility control

### 0.4 User Management

- Create user + welcome/invite email (set-password link)

- Edit user details and roles

- Activate / Deactivate (deactivate ends sessions immediately)

- Delete user (inactive accounts only; hard delete)

- Force password reset

- Self-lockout guards (can’t self-deactivate, remove last admin, or delete self)

### 0.5 System Configuration

- Company & legal name

- Timezone (America/Denver) applied app-wide

- Fiscal year start month

- Session timeout (minutes)

- Require-MFA toggle

- Document number series (BP-, QUO-, SO-, DEL-, INV-, PAY-)

### 0.6 Audit & Notifications

- Immutable, append-only audit log (every mutation)

- Audit filters (date range, actor) + CSV export (13-month retention)

- In-app notifications + unread-count bell

### 0.7 Platform, Navigation & Enablement

- ☒ Next.js 16 (App Router) + TypeScript + Tailwind v4

- ☒ Neon Postgres + Drizzle ORM + versioned migrations

- ☒ Vercel production deployment at makeready.g54.com (GitHub auto-deploy)

- ☒ Role-aware global dashboard

- ☒ Branding / logo; Mountain-time display everywhere

- ☒ Collapsible sidebar submenus (CRM, Sales)

- ☒ Help Center: 25 how-to articles with screenshots + search

- ☒ Contextual “?” button (deep-links to the article for the current page)

- [~] Transactional email (Resend provisioned; awaiting g54.com DNS verification to deliver)

## Phase 2 — CRM

### 2.1 Business Partners

- Create / edit / view Business Partner records

- Auto BP number; duplicate-name soft warning (“Create anyway”)

- Lifecycle stage (Lead / Prospect / Customer) with quick-change

- Owner assignment

- Tags, lead source (fixed pick-list), account group

- Finance fields (credit limit, terms, notes) hidden from Sales Reps

### 2.2 Contacts & Addresses

- Multiple contacts per account, one primary (add/edit/remove)

- Multiple addresses (billing / shipping / other)

### 2.3 Activity & Tasks

- Immutable activity log (Note / Call / Email / Visit / Other)

- Automatic system entries for every account change

- Tasks & follow-ups (assignee, due date, complete/reopen, overdue flag)

- Open tasks surfaced on the dashboard

### 2.4 Pipeline & List

- Pipeline Kanban (Lead → Prospect → Customer, drag via buttons)

- List with stage filters, “My accounts”, company search

- Sortable columns (BP #, Company, Stage, Owner, Group, Location)

- Filter bar (owner, account group, city/state) — all URL-shareable

### 2.5 Lead Capture & Account Groups

- Public “Request a quote” lead form (/lead) → creates Lead + notifies managers

- Spam honeypot on the public form

- Account Groups admin (seeded Standard / Wholesale / Government)

- Book-a-meeting link on the account (when owner has a booking profile)

### 2.6 Data Migration

- Legacy ERP import: 7,109 business partners, 9,909 contacts, 14,146 addresses, 16 account groups

## Phase 2 — Sales

### 3.1 Quote Templates (Template Builder)

- Configurable order-form templates (admin)

- Item catalog with supplier cost + markup % → computed sell price

- Default template markup

- Charge rules: flat / per-unit / per-color / per-hour / percent

- Charge conditions: always / new-only / reorder-only

### 3.2 Quote Builder

- Create quote from a product template

- Line items (catalog pick or free text), qty, unit price, extended

- Charges & setup, discount, notes, reorder toggle

- Authoritative server-side price recompute on save

- Quote statuses: Draft → Sent → Accepted / Rejected → Converted

- Customer typeahead search (name or BP #), incl. attach/change customer

- Email quote to customer (prefilled mail; logs created + emailed to CRM)

- Delete draft quotes (drafts only)

### 3.3 Orders & Production Tracking

- ☒ Convert accepted quote → order (SO number + public token)

- ☒ 6-stage tracker (Received → Art & Proof → Production → Quality → Shipped → Delivered)

- ☒ Stage advancement + events timeline + CRM logging

- ☒ Sales-order PDF (generate, save as artifact, download)

- [~] Email PDF to customer + resend (works; queues until email DNS live)

- ☒ Production details: in-hands date + special instructions

- ☒ Production spec items (product, decoration method, placement, colors, sizes) — apparel & non-apparel

- ☒ Art / mockup / reference attachments (image/PDF/AI/EPS/PSD) with previews

- ☒ Production spec included on the sales-order PDF

- ☒ Void order with required reason (locks actions, list badge, tracker shows “canceled”)

### 3.4 Customer Order Tracker (public)

- Login-free tracker page (/track/[token]), Domino’s-style, Mountain time

- Email tracker link to customer

### 3.5 Proof / Art Approvals

- Send a proof link from the order (choose artwork attachment)

- Public approval page: Approve / Request changes / Decline + notes

- Auditable capture: typed signature + IP + timestamp

- Notifies requester + logs decision to CRM history

### 3.6 Sales Automations (drip campaigns)

- Campaigns with triggers (lead-created / manual)

- Steps by day offset: create task / notify owner / email customer

- Auto-enroll new leads

- Daily scheduler (Vercel Cron, secured)

- Campaign builder under the Sales menu

## Phase 2 — Scheduling & Calendar

- Personal scheduling profile (slug, timezone, notice, slot interval, window, active)

- Weekly availability blocks

- Meeting types (name, duration, color)

- Public booking page (/schedule/[slug]) — pick type, slot, confirm

- Timezone-safe, conflict-aware slot engine

- Team calendar month grid with per-appointment cards, color by type, host filter, month nav

- Meeting detail (attendee/host/company/notes) with clickable email & phone

- Mark complete

- Cancel (notifies host)

- Reschedule (availability-aware slot picker)

- Two-way sync with real Outlook / Google calendars (backlog — needs OAuth app)

## Phase 2 — Secure Financial Intake

- Document requests: Terms/Credit Application, Credit Card Application

- Public secure form (/apply/[token]) — sections per document type

- E-signature (typed name) + agree checkbox; captures IP

- No card numbers collected/stored (directed out-of-band; PCI-safe)

- Request from the account page or at account creation

- Staff view of submissions + status + CRM logging

## Backlog (discussed, not yet built)

- Quoting calculator automation: supplier catalog import (quarterly), vendor → garment cascade, banded/quantity markup, white/light/dark color tiers

- Credit-app auto-chase reminders + welcome packet + new-lead auto-reply

- Reporting suite: marketing-source ROI, top-selling designs/products, rep activity

- Global NLP search across records (needs an Anthropic API key)

- Native art-request Kanban (Trello replacement)

- Independent-rep deal-registration quick form

- Credit gates / limits enforcement + Experian integration

- Phase 3+ modules: Web Store, Jobs & Production, Inventory/MRP, Accounting, Content Library