MAKEREADY BY G54 — PRICE QUOTATION

Program Proposal — 50/50 Terms

Full program, single price — half at start, half at completion

| Client | Great Mountain West (g54.com) |
| --- | --- |
| Prepared By | Christopher Wall |
| Provider Email | ck.wall@icloud.com |
| Product | MakeReady — Print MIS / ERP Platform |
| Date | July 25, 2026 |
| Status | Draft for client review |
| Payment Terms | 50% at project start / 50% at completion |

| Program Total | $110,000 |
| --- | --- |

1.  Overview

This proposal delivers the complete MakeReady program — all phases below — for a single fixed price of $110,000. Unlike the phase-by-phase funding option, payment here is structured as two equal installments: $55,000 due at the start of the project and $55,000 due upon completion.

2.  Program Scope & Price

| Phase | Scope | Fee |
| --- | --- | --- |
| Phase 1 | Platform Foundation + Customer & Sales | $39,050 |
| Phase 3 | Web Store (Native B2B) — (conditional) | $12,650 |
| Phase 4 | Operations | $12,650 |
| Phase 5 | Finance & Accounting (+ legacy data migration) | $19,800 |
| Phase 6 | Content Library (DAM) | $11,000 |
| Phase 7 | Field Sales RBAC & Mobile | $6,050 |
| Phase 8 | Workflows, Reports & Intelligence | $8,800 |
|  | Program Total | $110,000 |

3.  Payment Schedule

| Milestone | Trigger | Amount |
| --- | --- | --- |
| Installment 1 — Project Start | Due upon signed agreement, prior to commencement | $55,000.00 |
| Installment 2 — Completion | Due upon completion and acceptance of the program | $55,000.00 |
|  | Total | $110,000.00 |

4.  Phase Scope Detail

Phase 1

Platform Foundation + Customer & Sales (bundled): auth, RBAC (6 roles), user mgmt, system config, role dashboards, audit log, notifications, full platform infrastructure (single-tenant, design system, CI/CD, encryption, secure SDLC) + security-documentation deliverable; Business-Partner master, account groups, contacts, activity log, quotes/estimates, sales orders, delivery, AR invoice, incoming payment (quote-to-cash).

Phase 3

Web Store (Native B2B): storefront, catalog, account-group pricing, order management, Web→Sales-Order automation, approval rules, status sync. (Conditional — replaced by a smaller integration scope if the existing eCommerce platform is retained.)

Phase 4

Operations: job creation from Sales Order, production queue, status tracking, artwork attachment, item master, stock, inventory publishing, Quality Management, Equipment Maintenance.

Phase 5

Finance & Accounting: chart of accounts, AR, AP, bank reconciliation, journal entries, tax, cost centers, budgets, P&L by segment, fixed assets, depreciation, and complete legacy-ERP data migration (legacy system decommissioned).

Phase 6

Content Library (Digital Asset Management): asset upload, LLM-powered auto-tagging & descriptions, natural-language + visual-similarity search, collections, usage rights/history, job linking, thumbnails.

Phase 7

Field Sales RBAC & Mobile: field-sales role dashboards, mobile-responsive order upload, client artwork upload, sales-manager oversight.

Phase 8

Workflows, Reports & Intelligence: approval rules engine, sales/production/financial dashboards, asset reports, CSV/PDF export.

5.  Terms

Fixed program price of $110,000; $55,000 at project start and $55,000 at completion.

Phase 3 (Web Store) is conditional — if the existing eCommerce platform is retained and integrated instead, that scope is adjusted by written change order.

Out-of-scope change requests are quoted separately before work begins.

Third-party costs (hosting, LLM API usage, payment processing, domain/SSL) billed at cost.

Late payments subject to a 1.5% monthly finance charge; governing law: State of Utah.

| Great Mountain West Signature: ___________________________ Printed Name: ___________________________ Date: ___________________________ | Christopher Wall Christopher Wall Principal Developer Signature: ___________________________ Printed Name: ___________________________ Date: ___________________________ |
| --- | --- |

This quotation is confidential and intended solely for the use of Great Mountain West and Christopher Wall. Unauthorized distribution is prohibited.